## Slide 1
DBIM
From Big Bang ideas to prioritized, funded use cases
Session 1 & 2 explained, with worked examples
P Annapurna

## Slide 2
The DBIM journey
One method: structure the problem, prioritize it, then pitch it
1 Structure
SSOT charter, bite-sized value chain, discovery to rationalization
2 Prioritize
Weighted scoring, value mapping, ROI and feasibility
3 Pitch
5-part pitch: problem, use case, value, feasibility, ask
Practiced on TechNova Solutions, then applied to a real organization (College Hostel Facilities Help Desk).

## Slide 3
Session 1: three core tools
Stop building big; start building shared, small, ranked
SSOT thinking
One shared charter per use case: owner, KPI, data sources, scope boundary and status. Business and engineering build the same thing.
Bite-sized approach
Break a Big Bang goal into a value chain. Each step is its own 8-10 week sprint with its own owner and KPI, and delivers value alone.
Discovery to Rationalization
Brainstorm every friction point without judging, then score each on Impact, Feasibility and Alignment (1-5). Total out of 15 picks the next sprint.

## Slide 4
SSOT Use Case Charter
Worked example: Laptop Provisioning (5+ days today)
Charter fields
Use case name
Business owner (a role, not a department)
Tech owner (a role)
KPI measurable in 8-10 weeks
Data sources
Scope boundary (what is OUT)
Status: Discovery / Rationalized / In Build
Annapurna's charter
Owners: HR Onboarding Manager / IT Automation Lead
KPI: 5+ days to 2 days
Sources: onboarding sheet, ticket queue, vendor records, directory
Out of scope: purchasing, vendor contracts, mobile devices
Status: Discovery

## Slide 5
Bite-sized value chain
"Fully automated onboarding" decomposed into sprint-sized use cases
1
New Hire Info Collection
4-5 wks
2
Account & Access Provisioning
2-3 wks
3
Status Notifications
6 wks
4
Training Schedule Automation
6-7 wks
5
Onboarding Feedback
5-6 wks
Goes live first: New Hire Info Collection, since nothing else needs to exist before it.
Dependency: Account & Access Provisioning needs the collected employee details.

## Slide 6
Rationalization: simple scoring
Score = Business Impact + Feasibility + Strategic Alignment (max 15)
Use case | Imp | Feas | Align | Total
New Hire Info Collection | 5 | 5 | 5 | 15
HR Document Verification | 5 | 4 | 4 | 13
Account & Access Provisioning | 5 | 4 | 4 | 13
Training Schedule Automation | 4 | 4 | 5 | 13
Onboarding Status Notifications | 3 | 5 | 4 | 12
Onboarding Feedback | 3 | 4 | 2 | 9

## Slide 7
Session 2: weighted priority score
Not all factors matter equally
Priority = (Impact x3) + (Feasibility x2) + (Alignment x2) + (Urgency x1) - (Risk x1)
Why weight?
Impact counts triple, so high-value use cases rise. Risk is subtracted, so fragile ideas drop. TechNova password reset: 5/5/5/4/1 = 38 vs next best 27.
Onboarding results
New Hire Info Collection 39
Account & Access Provisioning 34
Training Schedule Automation 33
Status Notifications 28
Feedback 23

## Slide 8
Value mapping and ROI
Goal, use case, KPI, value, then the money
Value canvas: New Hire Info Collection
Goal: cut delay and manual effort
KPI: collection time 2 days to under 5 hrs
Value: saves HR time, fewer follow-ups, faster onboarding
ROI math (stated assumptions)
200 hires x 20 min x Rs 1,500/hr x 80% = Rs 80,000/month
Annual value: Rs 9.6 lakh
Build cost: Rs 4 lakh
ROI = (9.6 - 4) / 4 = 1.4x
Payback: 5 months

## Slide 9
Feasibility and the 5-part pitch
Three lenses check it can be built; five parts sell it
Feasibility lenses (1-5)
Technical: can we build it?
Data: is the data available and clean?
Organizational: will people adopt it?
Name the weakest lens and its biggest risk. For onboarding it is Organizational (4/5): HR may keep using email and spreadsheets.
Pitch structure
1. Problem
2. Use case
3. Value and ROI
4. Feasibility
5. The Ask: approve an 8-10 week pilot and measure results

## Slide 10
Capstone: College Hostel Facilities Help Desk
Interview: Hostel Facilities Coordinator
SSOT charter
Use case: Maintenance Request Intake & Tracking
Owners: Hostel Facilities Coordinator / Facilities Systems Lead
KPI: resolution 3 days to 1.5 days; auto-route 80% of requests
Out of scope: construction, emergencies, procurement, discipline
Value chain (sprints)
1. Intake & Classification (3-4 wks)
2. Auto-Routing (3-4 wks), depends on 1
3. Work Order Scheduling (4-5 wks)
4. SLA Escalation & Status Updates (4-5 wks)
5. Resolution Feedback Loop (5-6 wks)

## Slide 11
Capstone: prioritization, ROI and pitch
Top pick: Automated Maintenance Request Intake & Classification
Weighted score
Intake & Classification 39
Auto-Assignment 34
Water / Electrical Reporting 32
Cleaning Scheduling 31
SLA Escalation 31
ROI
400 requests x 20 min x Rs 300/hr x 80% = Rs 32,000/month
Annual: Rs 3.84 lakh
Cost: Rs 1.2 lakh
ROI 2.2x (220%)
Payback ~3.75 months
The Ask
Approve an 8-10 week pilot. Measure first-response time (8 hrs to 2 hrs), classification accuracy, backlog and staff time saved.

## Slide 12
Key takeaways
SSOT: one charter so business and tech build the same thing
Bite-size: each sprint delivers value alone in 8-10 weeks
Rationalize: score honestly and defend the top pick
Weight the score: impact counts most, risk is subtracted
Prove it: state ROI assumptions, check feasibility, pitch with evidence